## Slide 1: Planning for Success Biotechnology Product Development
Michael J. Roy, PhD, RAC

## Slide 2: On Developing a Product
'Begin at the beginning,‘ the King said, very gravely, ‘and go on till you come to the end: then stop.‘
Lewis Carroll.
Alice’s Adventures in Wonderland

## Slide 3: Biotechnology Product Development
Research and Discovery
Define Product and Development Objectives
  Targeted Product Profile (TPP or Draft Label)
Introduce Development Scheme
  Product Development Plan (PDP or PDS)
Develop Product
  Preclinical
  Phase 1, Phase 2, Phase 3
  Market Approval

## Slide 4: On Developing a Product
‘If you don't know where you are going, any road will get you there.’
Lewis Carroll.
Alice’s Adventures in Wonderland

## Slide 5: Product Development Planning
PLAN
Execute
Small-Scale
Manufacturing
Characterization
Pharmacology
Toxicology
IND
Phase 1
Phase 2
Full-Scale Manufacturing
Phases 3 & 4
NDA/BLA
Project Plan
Target Product Profile
Planning Process
Notes: 12

## Slide 6: Discovery to Market Timeline
Scale-up
Formulation
Preclinical Research
Clinical Development
BLA Review
12-24 months
6-9 months
1
month
9-12 months
12-24 months
6-18 months
Synthesis and Physical Characterization
Phase II
Phase IV
Phase III
Animal Safety Testing
Submit
IND
Submit BLA
BLA Approval
Pharmacology and Pharmacokinetics
Phase I
Adapted from www.fda.gov

## Slide 7: Development Planning Process
Assemble a Team
Plan, Working Backwards
  Draft a Targeted Product Profile
  Consider Product Design
  Revise Targeted Product Profile
  Produce a Product Development Plan
Begin Development, Working Forwards
  Product Development

## Slide 8: Product Development Planning
PLAN
Execute
Small-Scale
Manufacturing
Characterization
Pharmacology
Toxicology
IND
Phase 1
Phase 2
Full-Scale Manufacturing
Phases 3 & 4
NDA/BLA
Project Plan
Target Product Profile
Planning Process
Notes: 12

## Slide 9: Assemble a Team Development: Functional Areas
Operational Area | Definition
Project Management | Lead: Planning, organization and management of project
Regulatory Affairs | Regulatory climate, aspects, functions, global and national.
Quality Assurance | Support to ensure that all efforts are of highest quality
Biomanufacture | Produce or manufacture product
Quality Control | Ensure quality product through laboratory testing.
Nonclinical | Design and perform pharmacology and toxicology
Clinical | Evaluate safety and effectiveness of product in humans

## Slide 10: On Product Development Teams
'But I don't want to go among mad people,' said Alice. 'Oh, you can't help that,' said the cat. 'We're all mad here.'
Lewis Carroll.
Alice’s Adventures in Wonderland

## Slide 11: Targeted Product Profile
Trade & Chemical Name
Description
Indications & Usage
Dosage, Administration
How Supplied
Clinical Pharmacology
Clinical Studies
Warnings & Precautions
Contraindications
Adverse Reactions
Over Dosage
Patient Information
References

## Slide 12: TPP Example : A Therapeutic Monoclonal Antibody
Trade & Chemical Name: Cladaxacumab (Cab)
Description: Cab is a humanized monoclonal antibody that binds to XYZ surface protein , Chlamydia trachomatis
Indications & Usage: Cab is used to treat acute eye infections in children between the ages of …..
Dosage, Administration: Cab is given as a 0.2 mL dose, four time daily by…
How Supplied: Cab is supplied as a liquid, monoclonal antibody suspended in an ophthalmic formulation of…. Must be kept refrigerated….

## Slide 13: TPP Example: A Therapeutic Monoclonal Antibody
Clinical Pharmacology: Cab following treatment remains in the eye for up to two hours at a concentration range of….
Clinical Studies: Cab was shown to be safe and effective in two pivotal clinical studies, one in children with…..
Warnings & Precautions: Cab has no known systemic toxicity but it can cause irritation to the eye due to….
Contraindications: Cab should not be used in children with the following underlying conditions…..

## Slide 14: TPP Example: A Therapeutic Monoclonal Antibody
Adverse Reactions: In two placebo-controlled randomized clinical studies, Cab had an….in Table 1….
Over Dosage: Dosage of Cab greater than 0.2 mL or more frequently than once every 2 hours may cause….
Patient Information: Parents or guardians of children taking Cab should keep the product refrigerated before use…
References: Jones, CP and Taylor AA. 2010….

## Slide 15: Consider Product Design
Is the product designed to meet objectives?
  Critical review by experts
If not, redesign to meet objectives
Modify product in the laboratory
Example monoclonal antibody
  Humanize
  Improve specificity

## Slide 16: Product Development Plan
Specific: one product, one indication
All steps to meet objectives (in TPP)
  Tasks identified under functional headings
Begins at the end and
Ends at the beginning
  of product development

## Slide 17: Product Development Planning
PLAN
Execute
Small-Scale
Manufacturing
Characterization
Pharmacology
Toxicology
IND
Phase 1
Phase 2
Full-Scale Manufacturing
Phases 3 & 4
NDA/BLA
Project Plan
Target Product Profile
Planning Process
Notes: 12

## Slide 18: Phased Product Development Planning
Phase 3 to Phase 2 to Phase 1
to Preclinical

## Slide 19: Product Development Plan: Phase 3 and Market
Clinical Phase 3 Plan
Manufacturing Plan: Phase 3 & Market
Quality control plan for Phase 3 product
Regulatory plan for Phase 3 and Application
Nonclinical plan for….
Quality Assurance plan for…

## Slide 20: Product Development Plan: Phase 2
Clinical Phase 2 Plan:
Manufacturing plan for Phase 2
Quality Control plan for Phase 2 product
Regulatory plan for Phase 2 and Application
Nonclinical plan for….
Quality Assurance plan for…

## Slide 21: Product Development Plan: Phase 1
Clinical Phase 1 Plan
Manufacturing Plan for Phase 1
Quality control plan for Phase 1 product
Regulatory plan for Phase 1 and Application
Nonclinical plan for….
Quality Assurance plan for…

## Slide 22: Product Development Plan: Preclinical
Redesign Product
Modify Product
Additional research
Formulation efforts

## Slide 23: Recycle the PDP
Will the plan achieve objectives stated in TPP?
  Review plan forward, beginning from preclinical
  Compare against objectives in TPP
If not, revise plan or the TPP until they match

## Slide 24: Product Development Planning
PLAN
Execute
Small-Scale
Manufacturing
Characterization
Pharmacology
Toxicology
IND
Phase 1
Phase 2
Full-Scale Manufacturing
Phases 3 & 4
NDA/BLA
Project Plan
Target Product Profile
Planning Process
Notes: 12

## Slide 25: In Summary
Plan for success
Prepare a TPP (Objectives)
Write a PDP (Plan)
Revise Targets & Plan
  TPP can be met
  PDP meets objectives

## Slide 26: Looking Ahead by Planning Backwards